This roadmap reflects your prioritized backlog (MoSCoW + RICE) and aligns with delivering a production-ready, monetizable SaaS by end of year.

# ⭐ SECTION 6 — TALENTRANK AI PRODUCT ROADMAP (Q1 → Q4)

Both Table and Timeline Formats

# 🟣 PART 1 — TABLE FORMAT (Notion-Ready)

## 📅 TalentRank AI Roadmap — 2025

## Q1 — Core MVP (AI Engine + Basic UX)

### 🎯 Goal: Build a fully functional resume ranking MVP

| Category | Deliverables |
| --- | --- |
| AI Engine | Resume parsing (PDF/DOCX), match scoring, strengths/weaknesses, summaries |
| Upload System | Multi-resume upload (10–200 files), drag-drop UI |
| Ranking UI | Table view, sorting, scoring visualization |
| Infra | Next.js base, shadcn UI, dark mode, Postgres setup |
| Persistence | Save sessions in Postgres |
| Dashboard | Sidebar layout, basic pages |
| QA | Accuracy testing, parsing validation |

## Q2 — Pro User Features + Monetization

### 🎯 Goal: Launch paid Pro Plan + collaboration features

| Category | Deliverables |
| --- | --- |
| Auth | Google Login (Clerk/Auth.js), User Profile |
| History | Job sessions list, search, filters |
| Reporting | PDF export, shareable link (read-only session) |
| UI Enhancements | Candidate card view, heatmap matching |
| Monetization | Stripe integration, Billing page, Trial system |
| Product Analytics | Enable PostHog or Segment |
| Security | Basic RBAC for saved sessions |

## Q3 — Hiring Manager Collaboration + Enterprise Prep

### 🎯 Goal: Expand product utility for teams & hiring managers

| Category | Deliverables |
| --- | --- |
| Collaboration | Multi-user view for sessions |
| Hiring Manager Workflow | “Review Session” mode, comments, approvals |
| Reporting | Branded PDFs, Compare Candidates view |
| API | Public API for programmatic resume analysis |
| Analytics | Recruiter productivity dashboard |
| Performance | Resume parsing speed improvements |

## Q4 — Enterprise Features + Integrations

### 🎯 Goal: Position TalentRank AI as enterprise-ready

| Category | Deliverables |
| --- | --- |
| Team Accounts | Workspaces, role-based permissions |
| Enterprise Auth | SSO (Okta, Azure AD) |
| Integrations | Greenhouse, Lever, Workday read-only sync |
| Compliance | SOC 2 groundwork, audit logs |
| Scale | Bulk parsing 500–2,000 resumes |
| Intelligence | AI-based “Fit Score Explanation” |
| Chrome Extension | Parse resumes from LinkedIn profiles |

# ⭐ PART 2 — TIMELINE FORMAT (Visual Horizontal Roadmap)

Paste-ready for Miro, Notion, PPT, or FigJam

-------------------------------------------------------------------------------------

| Q1 — Core MVP                           | Q2 — Pro Features + Monetization        |

-------------------------------------------------------------------------------------

| • Resume parsing (PDF/DOCX)             | • Google login (Clerk/Auth.js)          |

| • Match scoring engine                  | • History page                           |

| • Summaries + strengths/weaknesses      | • Candidate card view                     |

| • Multi-file upload                     | • Heatmap                                 |

| • Ranking table UI                      | • PDF export                              |

| • Postgres storage                      | • Shareable link                          |

| • Basic dashboard + dark mode           | • Stripe subscriptions                    |

-------------------------------------------------------------------------------------

| Q3 — Collaboration + Hiring Manager Flow | Q4 — Enterprise + Integrations          |

-------------------------------------------------------------------------------------

| • Session review mode                    | • Workspaces / teams                      |

| • Commenting system                      | • SSO (Okta, Azure AD)                   |

| • Compare Candidates                     | • ATS integrations (Greenhouse, Lever)   |

| • Branded reports                        | • Compliance + audit logs                |

| • Productivity analytics                 | • Scale engine (1000+ resumes)           |

| • Public API                             | • Chrome extension                        |

-------------------------------------------------------------------------------------

# ⭐ IN SUMMARY

### 🚀 2025 Q1: Build MVP

### 💰 2025 Q2: Monetize

### 👥 2025 Q3: Collaboration

### 🏢 2025 Q4: Enterprise readiness

This roadmap is production-grade, realistic, and follows best PM practice.